Republic of Nauru

TENTATIVE ACTION PLAN

To Implement

The Nauru National Solid Waste

# Management Strategy 2017 – 2026

Note that this Action Plan must be read in conjunction with the

National Solid Waste management Strategy 2017-2026

## Acronyms

| ADB | Asian Development Bank |
| --- | --- |
| AusAID | Australian Agency for International Development |
| CIE | Department of Commerce, Industry, and Environment |
| EU | European Union |
| JICA | Japan International Cooperation Agency |
| NRC | Nauru Rehabilitation Corporation |
| NSDS | National Sustainable Development Strategy |
| NZ Aid | New Zealand Aid Programme |
| PACC | Pacific Adaptation to Climate Change Project |
| PRIF | Pacific Regional Infrastructure Facility |
| Q1, Q2, Q3, Q4 | Quarters 1, 2, 3 & 4 |
| Ronphos | Republic of Nauru Phosphate Company |
| SLM | Sustainable Land Management |
| SPREP | Secretariat of the Pacific Regional Environment Programme |
| TOR | Terms of Reference |
| USP | University of the South Pacific |

## Summary of the Nauru National Solid Waste Management Strategy

| Vision: | Effective management of waste and pollution that minimizes negative impacts on public health and environment |
| --- | --- |
| Goals: | 1. To reduce environmental pollution from the generation and disposal of solid waste 2. To increase economic benefits and efficiency by reusing and recycling wastes where possible 3. To reduce the costs to society of managing waste through efficient and responsible management and equitable distribution of costs |
| Scope: | Solid wastes from all sources (household, commercial, industrial, agricultural, and mining). It also covers bulky wastes such as tyres, derelict vehicles, and waste from construction and demolition. |
| Timeframe: | 2017-2026, with a mid-term review and evaluation of the Strategy to be conducted in 2020. |
| Thematic Priorities: | (A) legislation; (B) awareness; (C) capacity building; (D) waste disposal; (E) waste reduction, reuse, and recycling; and (F) sustainable financing. |
| Targets: | Practical and enforceable regulations for waste management enacted by 2019, and enforced beginning in 2020. Increase the percentage of the population aware of and engaging in good solid waste management practices by at least 10% yearly over the 2017 levels. Solid waste management integrated into the Nauru school curriculum by 2017. By 2017, adequate numbers of trained staff are effectively implementing the National Solid Waste Management Strategy, and there is a plan in place for continuous staff development. Improved operation and management of the NRC-managed dumpsite by 2017 in order to extend the operational life and minimize the pollution risks and other environmental impacts (odours, pests, fires, etc). An efficient and sustainable collection system in place by 2017. 30 % reduction in the amount of solid waste requiring disposal to landfill by 2020 compared to 2017 baseline data 75% reduction in bulky waste stockpiles by 2020. Fair application of the polluter pays principle – i.e., those who cause pollution should pay the cost of managing that pollution. At least 15% of the waste management budget generated from sustainable means by 2018, and 30% by December 2020. |

## Summary of Activity Milestones

| Actions | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 |
| 1. Develop solid waste management regulations |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. Develop SWM learning programme for schools |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3. Develop a program for SWM awareness |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. Identify and access training opportunities for staff |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. Require minimum competency levels for SWM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. Incrementally improve the NRC-managed dumpsite |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. Improve the efficiency and cost-effectiveness of the current waste collection and disposal systems |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Implement frameworks that discourage excessive waste generation, and encourage/ support recycling |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. The government to adopt internal policies/ practices on solid waste reduction in the workplace. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10. Stimulating and supporting private sector initiatives |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11. Implement a bulky waste recycling project. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 12. Gradually implement self-financing systems |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated Budget | $9,750 | $27,000 | $42,000 | $5,800 | $102,000+ | $2,200 | $2,200 | $2,700 | $2,000 | $2,200 |
| Total Estimated Budget = $197,850+ |

## Detailed Actions

| Strategy | Actions | Intended outcome | Lead Agency | Time frame (Quarter-year) | Budget | Possible sources of support | Assumptions |
| --- | --- | --- | --- | --- | --- | --- | --- |
| GOAL: Practical and enforceable regulations for waste management enacted by 2017, and enforced beginning in 2018. |
| 1. Develop appropriate solid waste management regulations | Convene meeting with Department of Justice to discuss needs and way forward (seek advice on enforcement of Litter Prohibition Act, process, etc) | Support from Parliamentary Counsel Office for development of regulations | CIE | Q3-2017 | Nil | Nil |  |
|  | Meet with Secretary of Justice to discuss option of temporary ordinances for littering | Temporary options for anti-littering enforcement identified and implemented | CIE | Q3-2017 | Nil | Nil |  |
|  | Formulate Terms of Reference for the development of waste management regulations | Terms of reference finalized to guide the development of waste regulations | Department of Justice, CIE | Q2-2018 | Nil | SPREP | This assumes the Environment Bill is enacted. |
|  | Make budget provisions for developing regulations or seek financial assistance to develop the regulations according to ToR | Regulations drafted | CIE, Department of Justice | Q2-2018 | $20,000 | SPREP | This assumes Department of Justice cannot develop the regulations due to time or heavy work-load |
|  | Hold public consultations on draft regulations | Regulations updated to account for public concerns and there is public support for the regulations | CIE & Legal Division | Q3-2019 | $3,000 | CIE, Legal Division |  |
|  | Seek endorsement of regulations from appropriate authority | Regulations enacted | Department of Justice | Q4-2019 | Nil | Nil |  |
| GOALS: (i) To increase the level of awareness and engagement of the public for good solid waste management practices by at least 10% yearly over the 2017 levels (ii) Solid waste management integrated into the Nauru school curriculum by 2017 |
| 2. Develop an appropriate waste management learning programme for primary and secondary schools | Incorporate waste management into the Nauru school curriculum | Students at all levels more aware of waste management issues | Education, CIE, NRC | Q4-2017 | $2,000 (materials) | USP, SPREP (resource materials) |  |
| 3. Develop a program for solid waste management awareness in Nauru. | Conduct a baseline awareness level survey, and repeat the survey every 2 years. This can be conducted as a school or university project using established methods. | Baseline awareness levels established and effectiveness of Strategy measured every 2 years. | CIE, Schools | Q3-2017 Q1-2019 Q1-2021 Q1-2023 Q1-2025 | $1,000 (i.e., $200 per study for misc expenses of students used) | CIE SPREP (methods) |  |
|  | Develop and implement a solid waste communications plan which addresses elements such as target audience, messages, and tools. | Public compliance with solid waste management systems increases | CIE | Q1-2018 | $5,000 | SPREP (Technical Assistance) |  |
|  | Conduct at least 4 community meetings each year to raise awareness on topical solid waste management issues. These can be timed with activities under other major projects (e.g. R2R, IW) | Community-level awareness of good waste management practices increased. | CIE, NRC | 1 meeting each quarter beginning in Q1-2017 | $18,000 ($500 each meeting, $2,000 each year) | Project budgets (e.g. R2R, IW, private businesses |  |
| GOAL: By 2017, adequate numbers of trained staff are effectively implementing the National Waste Management Strategy, and there is a plan in place for continuous staff development. |
| 4. Identify and access relevant and practical training opportunities for staff members in order to increase the number of people trained to the certificate level or higher in solid waste management. | Undertake capacity gap assessment for solid waste management | Capacity needs understood | CIE | Q2-2017 | Nil | SPREP (Technical Assistance) |  |
|  | Discuss waste management training needs with Dept. of Chief Secretary to seek inclusion in national capacity building priorities | Waste management included in list of national capacity building priorities, and people trained in waste management | CIE, NRC | Q4-2017 | Nil | Nil |  |
|  | Develop a human resources development plan for CIE which should include waste management | Continuity in waste management expertise in CIE and in Nauru assured. | CIE, Dept of Chief Secretary | Q4-2018 | $10,000 | SPREP (Technical Assistance) |  |
|  | Undertake career awareness activities (e.g. lectures, career shadow day) to raise awareness among young people of the career options in waste management | Increased interest in waste management as a career | CIE, Youth Affairs | Q4-2019 | $1,000 | CIE, Youth Affairs |  |
| 5. Require minimum competency levels for working in waste management | (a). Use available regional benchmarks to determine and apply the minimum competency levels required for various areas of waste management | Quality of waste management policy and operational activities steadily improve over time | CIE, NRC | Q4-2020 | Nil | SPREP (regional benchmark | This assumes that the regional benchmarks are produced by SPREP and made available. |
| GOAL: Improved operation and management of the NRC-managed dumpsite by 2021 in order to extend operational life and minimize the pollution risks and other environmental impacts (odours, pests, fires, etc). |
| 6. Incrementally improve the technical operation and management of the NRC-managed dumpsite based on the semi-aerobic (Fukuoka) landfill. | Develop an operational plan for the dumpsite focusing on making immediate improvements (e.g, controlling site access, data collection, frequency of soil cover, etc) | Short-term operation of the dumpsite improves (reduced fires, odours, flies and other vectors). | NRC & CIE | Q3-2017 | $5,000 (based on SPREP assistance) | SPREP (Technical Assistance) |  |
|  | Develop a plan for the rehabilitation of the NRC-managed dumpsite according to the semi-aerobic landfill concept (e.g.. determine site limits, quantity of garbage, availability of cover material, potential site layout, etc) | Rehabilitation plan for the dumpsite developed | NRC & CIE | Q3-2017 | $2,000 if included as part of (a), otherwise $5,000 (based on SPREP assistance) | SPREP, JICA | This assumes the waste contents justify the semi-aerobic method. (the method is especially beneficial when large amount of organic wastes are in the waste stream) |
|  | Mobilize resources to implement the rehabilitation plan. | Site rehabilitated | NRC & CIE | Q3-2019 | $100,000+ (will be specified in rehab plan above) | ADB, EU, AusAID, NZ Aid, PRIF, Taiwan |  |
| 7. Improve the efficiency and cost-effectiveness of the current waste collection and disposal systems | Evaluate and implement options for cost savings and improving efficiencies (e.g. reduced collection frequency, etc), | Operating costs reduced. These cost savings should be used to finance relevant areas of this action plan | NRC | Q4-2019 | $600 (workshop/meeting costs, etc) | NRC |  |
|  | After improving the efficiency and operation of the dumpsite and waste collection system, evaluate their running costs and devise a cost-recovery proposal through consultation (e.g., tipping fee introduced over 3-4years, waste collection charges for households, businesses, etc). Seek endorsement for this cost-recovery proposal. | Increase in the portion of the national waste management budget from sustainable source | NRC & CIE | Q4-2020 | Nil | SPREP (Advice and Info) |  |
| GOAL: 30 % reduction in the amount of solid waste requiring disposal to landfill by 2020 compared to 2011 baseline data |
| 8. Implement appropriate frameworks that discourage excessive waste generation, and encourage/ support recycling, focusing on (i) container deposit legislation for aluminium and steel cans, glass, and PET bottles; (ii) organic waste composting; and (iii) plastic bag control measures | Undertake a national waste generation survey covering residential, commercial, and industrial sources. | Baseline waste generation data established | NRC & CIE | Q2-2017 | $2,500 (Survey costs) | SPREP (Technical Assistance) |  |
|  | Seek assistance to conduct a feasibility study for implementing container deposit legislation for aluminium cans, steel cans, glass, and PET bottles | Better understanding of options for waste reduction using container deposit legislation | CIE | Q2-2017 | $15,000 | UNDP, AusAID, NZ Aid Programme, ROC Taiwan, SPREP |  |
|  | Build on existing work to promote home composting promotion program in conjunction with health, agriculture, tourism and related sectors (this will involve demonstrations of home composting, promoting home gardens, beautifying public areas with compost, etc). | Reduction in organic waste sent to landfill, increase in home gardening (and associated health benefits), landscape improvements | Agriculture, CIE, NRC (Health, Tourism, Taiwan Mission) | Q2-2018 | $2,000 | NRC, Health, Tourism, Taiwan Mission, Agriculture |  |
|  | Evaluate the options for reducing the usage of plastic bags in Nauru (e.g. plastic bag tax, complete ban on importation, or use of biodegradable bags) | Viable option selected to reduce plastic bag usage | CIE | Q2-2017 | $10,000 (may be less if included as part of (b) above | SPREP (assistance to formulate TOR) |  |
| 9. The government will take the lead and demonstrate its commitment to good waste management by adopting internal policies/ practices on solid waste reduction in the workplace, and support any future waste recycling initiatives through segregation of its own waste. | Conduct a simple audit of solid waste generated from the government offices. (Students or CIE staff can be used to do this using established methods) | Waste generation baseline in government offices established | CIE | Q2-2017 | $50 (token for student, if used) | CIE, SPREP (method-ology) |  |
|  | Set targets for waste reduction from government offices and implement simple guidelines on waste management in the workplace. Seek high-level endorsement for enforcing these guidelines. | Waste from government offices reduced. Credibility of government with respect to waste management initiatives improved | CIE | Q4-2017 | Nil | SPREP (method-ologies) |  |
| 10. Consider options for stimulating and supporting private sector initiatives for waste reduction, reuse and recycling. | Convene a meeting with stakeholders to discuss business opportunities in waste management. This could be an opportunity to promote development of small and micro enterprises (SME) as outlined in the NSDS | Waste Management included as part of the SME Plan (which is outlined in the NSDS 2005-2025 under Commerce, Industry and Business Development) | CIE | Q4-2018 (should coincide with the SME Plan outlined in the NSDS) | Nil | SPREP (possible advice and details on waste oppor-tunities) |  |
| GOAL: 75% reduction in bulky waste stockpiles by 2020 |
| 11. Implement a bulky waste recycling project. | Undertake a preliminary survey of existing bulky waste stockpiles (can be done as a school project) | Extent of bulky waste problem known | Ronphos, NRC, CIE | Q3-2018 | $200 (incidental costs) | Rohphos, NRC, CIE, SPREP (Technical Assistance) |  |
|  | Invite and assess expressions of interest for companies to recycle bulky waste | Tender awarded for bulky waste recycling and bulky wastes removed | RonPhos, NRC | Q2-2018 | $500 (cost to publish tender widely) | Ronphos, NRC |  |
| GOALS: (i) Fair application of the polluter pays principle – i.e., those who cause pollution should pay the cost of managing that pollution. (ii) At least 15% of the waste management budget generated from sustainable means by 2019, and 30% by 2023 |
| 12. Gradually implement self-financing systems for waste recycling (e.g., CDL), collection, and disposal (e.g. user fees). Refer to item #8 above | Refer to 7(b) and 8(b) above | Refer to 7(b) and 8(b) above | Refer to 7(b) and 8(b) above | Refer to 7(b) and 8(b) above | Refer to 7(b) and 8(b) above | Refer to 7(b) and 8(b) above |  |